DigiTrack Phase 2

Solution Analysis, Requirements & Questionnaire

Based on Meeting Transcript  |  April 23, 2026  |  Internal Use Only

1.  Problem Statement — Why Re-Engineer?

The following problem areas were identified from the meeting discussion and the Phase 2 user manual review:

## 1.1  Framework & Compliance Risk

- The current backend framework is old, out of support, and has compliance issues.

- Building new features on top of an unsupported framework increases security and regulatory risk.

- A full rebuild was identified as necessary — patching the existing stack is not viable.

## 1.2  Performance Failure — Work Allocation Feature

- The Work Allocation module was fully built but never approved to go live due to critical performance issues.

- The root cause was not clearly documented — performance degradation under real load is suspected.

- This represents sunk cost and a blocker to the most strategically important Phase 2 feature.

## 1.3  Infrastructure Cost & Inefficiency

- The application is hosted on a Virtual Machine (VM) model.

- Even during idle periods (no active users), the organization continues to pay for the VM hosting cost.

- A serverless or static web app model would reduce cost significantly.

## 1.4  Manual Time-Tracking Errors & Compliance Gaps

- Associates manually start and stop timers for each task and NPT (Non-Processing Time) entry.

- There is no automatic capture of idle/gap time — if an associate does not log NPT, that time disappears.

- This leads to inaccurate productivity data, missing time records, and compliance concerns.

- The business identified a need for "smart logic and AI" to minimize manual errors in time tracking.

## 1.5  Scalability — Expanding User Base

- Currently only MDS segment uses DigiTrack (~1,500–2,000 employees, ~44–60 teams).

- Other Manulife segments plan to onboard — the estimated future scale is ~3,000+ users across 60+ teams.

- The current architecture may not scale to this load without significant re-engineering.

## 1.6  Reporting & Analytics Limitations

- Reports are currently generated by C# and extracted manually by leaders (monthly effort).

- Power BI dashboards have crashed or hung when data aggregation is large.

- There is no automated reporting pipeline — generating scorecard reports requires manual intervention.

## 1.7  No Performance Benchmarking / Insights

- No 'golden data set' exists for Average Handling Time (AHT) per work type.

- Leaders cannot currently benchmark whether an associate's handling time is above or below target.

- Future state needs capacity planning, headcount forecasting, and AHT-based productivity insights.

2.  Bottlenecks in the Current Version

| # | Bottleneck | Detail / Impact | Severity |
| --- | --- | --- | --- |
| 1 | VM-based Hosting | Paying for infrastructure even when idle. No auto-scaling. High TCO. | High |
| 2 | C# File-based Caching | Local file caching is not distributed — breaks under concurrent load and does not scale horizontally. | High |
| 3 | Azure SQL with heavy JOINs | The data model relies on complex stored procedures with multiple JOINs and views. As data grows, query performance degrades significantly. | High |
| 4 | Work Allocation — Performance Failure | The feature was built but rejected from production due to unresolved performance issues. Exact root cause is undocumented. | Critical |
| 5 | Manual Reporting | Leaders export data monthly using C#-generated files. No automated pipeline, no real-time analytics. | Medium |
| 6 | Power BI Crashes on Large Data | Aggregation queries in Power BI hang or crash when data volume is high — dashboards are unreliable at scale. | High |
| 7 | Manual Time Tracking / Gap Time | Associates manually log start/stop. Any gap between tasks is lost ('missing time'). No auto-detection of idle time. | Medium |
| 8 | Old Unsupported Framework | Current Angular + C# framework version is out of support and has compliance flags. New features cannot safely be added to it. | Critical |
| 9 | No Concurrent User Optimization | Python FastAPI proposed for new backend. Python threading limitations may cause bottlenecks under heavy concurrent usage (risk flagged by technical team). | Medium |

3.  NFR Questionnaire — Performance & Data Volume

The following questionnaire should be sent to the client team (Kevin / Jose / Erica) before architecture finalization:

## 3.1  Concurrent Users & Load

| Q# | Question | Why It Matters |
| --- | --- | --- |
| Q1 | What is the maximum number of concurrent users expected at peak? (e.g., 9 AM shift start) | Determines thread/connection pool sizing and API design for concurrency. |
| Q2 | What is the expected average daily active users (DAU) in Phase 2? | Baseline for capacity planning and serverless function provisioning. |
| Q3 | Are there distinct shift start times (e.g., PHT 9AM, EST 9AM) causing simultaneous login spikes? | Login spikes can cause authentication service overload — needs caching or queue. |
| Q4 | What is the acceptable page load time for the dashboard / transaction log screen? (P95 target) | Defines SLA and allows us to set Redis TTL, DB indexing, and API timeout thresholds. |
| Q5 | Is the system expected to be 24/7 or only during business hours? | Determines whether serverless cold-start latency is acceptable. |

## 3.2  Data Volume & Growth

| Q# | Question | Why It Matters |
| --- | --- | --- |
| Q6 | What is the current size of the Azure SQL database (GB)? | Baseline for migration planning and Cosmos DB provisioning. |
| Q7 | How many transaction log records are inserted per hour / per day at peak? | Critical for choosing DB throughput (RU/s for Cosmos, DTUs for SQL). |
| Q8 | What is the data retention requirement? (e.g., keep logs for 2 years) | Determines archival strategy and storage cost. |
| Q9 | What is the projected data growth rate per year (% or absolute)? | Determines whether Cosmos DB auto-scale or partitioning is needed. |
| Q10 | How many records exist in the work inventory upload file typically? (rows per upload) | Affects batch processing design and upload timeout settings. |
| Q11 | How frequently is the work inventory uploaded per day? | Determines whether ADF pipeline is needed or a simple async API call suffices. |

## 3.3  Reporting & Analytics

| Q# | Question | Why It Matters |
| --- | --- | --- |
| Q12 | What reports are currently generated? List all report names, frequency, and audience. | Determines whether ADF + Databricks is truly needed vs. Power BI Embedded. |
| Q13 | What is the typical row count in the largest report generated? | If under 1M rows, Power BI on SQL may suffice. Above that, Databricks is justified. |
| Q14 | Are reports near-real-time or end-of-day batch? | Real-time needs streaming (Event Hub); batch can use ADF scheduled triggers. |
| Q15 | Who consumes reports — leaders only, or also executives / other systems? | Determines whether API-exposed analytics or embedded BI is needed. |
| Q16 | Is there a requirement to export raw data (Excel) vs. visual dashboard only? | Both ADF and Power BI support export; Databricks adds transformation logic. |

## 3.4  Availability, Security & Compliance

| Q# | Question | Why It Matters |
| --- | --- | --- |
| Q17 | What is the target availability SLA? (e.g., 99.9%) | Defines DR/HA architecture — active-active vs. active-passive. |
| Q18 | What compliance frameworks apply? (e.g., SOX, GDPR, ISO 27001) | Affects data residency, audit logging, encryption-at-rest requirements. |
| Q19 | Is SSO / Azure AD authentication currently in use or planned? | Required for serverless app identity management. |
| Q20 | What are the RTO and RPO targets for disaster recovery? | Determines backup frequency and geo-redundancy needs for Cosmos DB. |
| Q21 | What are the specific compliance issues with the current framework? | Understanding the exact violations helps prioritize rebuild scope. |

4.  Why Cosmos DB over SQL?  Why Databricks over Power BI?

## 4.1  Cosmos DB vs. Azure SQL

| Dimension | Client's Rationale (from meeting) | Our Evaluation / Caution |
| --- | --- | --- |
| Transactional volume | Data is now heavily transactional with many inserts per associate per day. SQL stored procs have many JOINs and views causing slowdowns. | Valid concern — but Azure SQL Hyperscale or read replicas + indexing may solve this without moving to NoSQL. |
| Schema flexibility | Future requirements may change schema (new worktypes, new fields). NoSQL allows schema-less evolution. | Cosmos DB containers still need partition key design. Schema changes in Cosmos can become messy without governance. |
| Horizontal scalability | Cosmos DB scales horizontally with auto-partitioning — no manual sharding needed. | Cosmos DB Request Units (RU/s) cost must be calculated carefully. At low volume, SQL is significantly cheaper. |
| Cross-document queries | Not mentioned by client — assumed simpler query patterns. | CRITICAL: Cosmos DB does NOT support cross-partition joins. Reports requiring aggregation across multiple entities will need denormalization or Databricks materialized views. |
| Cost | Client did not quantify the cost difference. | Cosmos DB is typically 3–5x more expensive than Azure SQL for the same data volume. Must be validated with actual data volume numbers (see Q6-Q9). |

Recommendation: Do NOT decide on Cosmos DB vs. SQL without first getting answers to Q6–Q11 (data volume).

If daily inserts < 500K records and aggregation queries are required for reporting, Azure SQL with proper indexing + read replica + Redis cache will deliver better performance at lower cost.

If daily inserts > 1M records and data access is partition-key-based (per team, per associate), Cosmos DB API for NoSQL with a well-designed partition key (e.g., teamId+date) is the right choice.

A hybrid approach is also viable: Cosmos DB for operational transactional writes + Azure SQL Synapse / Databricks Delta Lake for analytics.

## 4.2  Databricks vs. Power BI / SQL Reports

| Dimension | Client's Rationale | Our Evaluation |
| --- | --- | --- |
| Report volume | Power BI crashed/hung when aggregating large datasets. Leaders need monthly productivity reports. | Power BI crash is a symptom of missing pre-aggregation, NOT a Power BI limitation. Adding a materialized aggregation layer (even a scheduled SQL view or ADF pipeline) would fix this. |
| Automation | Leaders manually generate reports. Team wants automation. | ADF (Azure Data Factory) alone is sufficient for scheduling and automating ETL pipelines. Databricks is needed only if complex ML transformations are required. |
| Scale of analytics | Client wants capacity planning, headcount forecasting, AHT benchmarking. | These use cases DO justify Databricks — ML-based forecasting (e.g., predict headcount needs for next quarter) cannot be done in Power BI or plain SQL. |
| Cost | Not evaluated by client team. | Databricks clusters are expensive if always-on. Use serverless SQL warehouses or schedule clusters to shut down after jobs complete. |
| Alternative | Not considered by client. | Power BI Premium with incremental refresh + ADF incremental pipeline could handle most reporting needs at 30–50% lower cost than Databricks. |

Recommendation: Use a 2-tier analytics approach.

Tier 1 (Operational Reports — Daily/Weekly): ADF pipeline → Azure SQL Synapse or Cosmos DB Analytical Store → Power BI Embedded in DigiTrack UI.

Tier 2 (Advanced Analytics — Monthly Forecasting): Databricks Delta Lake with scheduled notebooks for AHT benchmarking, headcount forecasting, and capacity planning.

This avoids over-engineering Tier 1 and still enables the AI/ML features the business needs in Tier 2.

5.  As-Is Functionality — End to End

## 5.1  Technical Stack (Current)

| Layer | Current Technology | Issues Identified |
| --- | --- | --- |
| UI / Frontend | Angular | Old version, compliance risk, out of support. |
| API / Backend | C# (.NET Framework) | Old framework version, compliance issues, out of support. |
| Database | Azure SQL DB | Heavy JOINs, stored procedures with views, performance degradation at scale. |
| Caching | File-based / Local caching (C#) | Not distributed, not scalable, breaks under concurrent load. |
| Hosting | Virtual Machine (VM) | Pay-always model, no auto-scaling, high TCO. |
| Reporting | C# generated Excel files | Manual, no automation, no real-time analytics. |

## 5.2  Associate Module — End-to-End Functionality

- LOGIN / LOGOUT: Associate logs in via Windows credentials (username@mfcgd.com). Login time is captured based on desktop timezone (PHT or EST).

- TRANSACTION LOGS — SYSTEM ALLOCATED: Tasks auto-assigned by the Work Allocation tool appear here. Associate uses Get Next Task button or sees pre-assigned tasks in Assigned Pill.

- TRANSACTION LOGS — MANUAL LOGS: Associate manually adds tasks not from Work Allocation. Selects Parent Worktype → Sub-worktype → Worktype Status → starts timer.

- TASK TRACKER: Slide-in panel from right. Shows Task ID, Worktype, Count. Buttons: Start, Pause, Resume, End Task, Reassign. 30-second delay on Pause/End Task for review.

- TASK STATES: Active (timer running) → On-hold (paused) → Done (ended). Current task shown in Current Task Pill.

- WORK QUEUE (4 Pills): Current Task | Assigned (inbox, priority items marked) | Pending (pended, returns on Next Action date) | Completed (with date filter).

- TOP-PRIORITY TASKS: Escalated/Rush tasks assigned by leader appear at top of Assigned Pill with warning icon. Associate cannot take other tasks until all priority tasks are started.

- AUTO STOP/PAUSE: If associate starts a new task, the system prompts to pause the current one (for Manual/System Allocated) or end it (for NPT).

- REASSIGN TASK: Associate can reassign a task they cannot process (not within trained scenarios). System shows only employees with matching skillsets. 30-second delay before Reassign button activates.

- NON-PROCESSING TIME (NPT): Separate tab. Associate logs Break, Meeting, Coaching, Idle, Lockout, etc. NPT has no Pause — only Start and End. Active NPT stops if a new production task starts.

- LOGS MANAGEMENT — ACTUAL LOGS TAB: Associate views all logged tasks for the current week (last Friday to current Thursday). Can Edit Log (non-time changes without approval) or request time corrections.

- CORRECTION REQUEST: Associate submits correction request → Leader receives notification → Leader approves/declines → Associate is notified. Multiple correction requests allowed for non-time fields.

- NOTIFICATIONS: Bell icon shows count of unread notifications. Notifications auto-clear after 24 hours. Clicking redirects to relevant module.

- TEAM SWITCHING: Associates with multiple teams can switch teams at any time within the tool.

- USER PROFILE: Shows role (Associate/Leader), team, today's login time, and date.

## 5.3  Team Lead Module — End-to-End Functionality

- WORK SETUP: Leader activates/deactivates worktypes for specific associates or bulk-activates multiple worktypes to a single user via Multi-Activate. Worktypes = Parent + Sub-worktype + Worktype Status combination.

- SKILLSETS: Leader assigns skills (Parent Worktype + Sub-worktype + Worktype Status + LOB) to associates. Skills determine what work gets auto-allocated. Active skills shown in solid pill; deactivated in grey.

- WORK ALLOCATION — UPLOAD TASK LIST: Leader uploads outstanding work inventory Excel file from SharePoint. File must match exact filename convention. System processes and assigns tasks based on skillsets.

- WORK ALLOCATION — ALLOCATE TASKS (NUC JH Life Claims only): Leader sets LSU target (days) and minimum target. System auto-distributes tasks based on associate skillsets and LOB/worktype priority rules.

- WORK ALLOCATION — REASSIGN TASK: Leader can assign/reassign tasks from Assigned Tasks Pill, Pending Tasks Pill, or Unassigned Tasks Pill. Single or bulk reassignment. Mark as Priority to bypass allocation rules.

- WORK ALLOCATION — INDIVIDUAL VIEW TAB: Dashboard showing Pending count, Completed count, Tasks within SLA, Total Assigned Today per associate. Days-Aged buckets (0–10, 11–20, 21–30, 31–40, 41–50, 50+).

- WORK ALLOCATION — REPORTS VIEW: Pend Report, Completed per Worktype, Completed All — all downloadable as Excel. Date range filter available.

- WORK ALLOCATION — VIEW HISTORY: Full audit trail of changes to any task (who changed what, when).

- TRANSACTION LOGS (Leader): View all Manual Logs and NPT logs of the team. Download report as Excel. Bulk Task Tagging — start NPT task on behalf of all associates simultaneously.

- LOGS MANAGEMENT — ACTUAL LOGS: Leader can Edit, Delete, Add Manual Log, or Add NPT Log on behalf of associates directly (no approval needed for leader's own corrections).

- LOGS MANAGEMENT — MY APPROVALS: Leader reviews, approves, or declines associate correction requests. Bulk approval supported; bulk decline not supported.

- NOTIFICATION (Leader): Notified when associates submit correction requests. Clicking redirects to My Approvals tab. Notifications clear after leader acts on them.

- MANAGE ATTENDANCE: View login/logout times of all associates. Filter by team, leader, employee, date range. Download attendance report as Excel.

6.  Committed Next Action Items

| # | Action Item | Owner | Timeline |
| --- | --- | --- | --- |
| 1 | Share backend/technical documentation (architecture, tech spec) with solution team | Kevin / Jose / Bo's team | ASAP (few days) |
| 2 | Share existing vision document for DigiTrack 2.0 with Abhisek/Shivam | Kevin → Shivam / Abhisek | Immediate |
| 3 | Clarify specific performance issues that caused Work Allocation to be rejected from production | Kevin / Jose | Next meeting |
| 4 | Provide current DB size and throughput statistics (inserts per hour/day) | Kevin / Jose / DBA team | Within 1 week |
| 5 | Provide current user count and team count (as of today, not last year) | Erica | Within 3 days |
| 6 | Share the list of all reports generated, their frequency, and data volume | Erica / Jose | Within 1 week |
| 7 | Organize a demo of Variant Workforce Management product for the client leadership | Shivam | By Friday (2 days) |
| 8 | Share Variant WFM pricing model with Kevin for management presentation | Shivam | With demo scheduling |
| 9 | Prepare NFR questionnaire and send to client team | Abhisek / Shivam / Solution Team | Within 2 days |
| 10 | Client management to review Build vs. Buy options (custom rebuild vs. Variant WFM) | Kevin + management team | After demo |
| 11 | Determine if PMT replacement can be bundled into the same solution scope | Kevin / Debbie | TBD — next discussion |
| 12 | Solution team to review Phase 2 user manual in detail and return with architecture proposal | Shivam / Abhisek / Pawan | After receiving documentation |

7.  Additional Questions — Our Perspective

The following additional questions are critical from a solution architecture and delivery perspective. These were NOT raised in the meeting but must be answered before we can propose a complete solution.

## 7.1  Architecture & Integration

| Q# | Question | Relevance |
| --- | --- | --- |
| A1 | Does DigiTrack need to integrate with any other Manulife systems in real-time? (e.g., HRMS, payroll, ticketing, case management) | Determines API gateway and event-driven architecture needs. |
| A2 | Is the work inventory currently generated by another system? If yes, which system and what format? | Work inventory upload automation requires knowing the source system. |
| A3 | Are there existing APIs or middleware (e.g., Azure API Management, MuleSoft) already in use at Manulife that this solution should go through? | Cannot bypass existing enterprise integration standards. |
| A4 | Does the tool need to support mobile / tablet access, or is it desktop-only? | Affects UI framework choice (React Native / PWA vs. web-only). |
| A5 | What are the network/VPN requirements? Is DigiTrack accessible from outside the Manulife network? | Affects authentication flow (Azure AD B2C vs. internal AD). |

## 7.2  AI & Automation Expectations

| Q# | Question | Relevance |
| --- | --- | --- |
| B1 | What specific manual errors in time tracking do you want AI to detect or prevent? (e.g., forgot to end task, task logged for wrong worktype, duplicate entries) | Scopes AI feature precisely — avoids over-engineering. |
| B2 | Is there a requirement to auto-classify tasks based on content (e.g., email subject → worktype), or is manual selection sufficient with validation only? | Auto-classification requires NLP/LLM integration — significantly different from rule-based validation. |
| B3 | Do you want real-time alerts when an associate's handling time exceeds the AHT benchmark? | Requires real-time streaming pipeline (Event Hub + Azure Stream Analytics). |
| B4 | Is capacity planning/headcount forecasting required for the current engagement or only future Phase 3? | Scopes Databricks ML work — avoids gold-plating Phase 2. |
| B5 | Are there any existing ML models or data science teams at Manulife who would own the AI models, or would we be building and maintaining them? | Affects total cost of ownership and model governance requirements. |

## 7.3  Build vs. Buy Decision Criteria

| Q# | Question | Relevance |
| --- | --- | --- |
| C1 | What are the top 3 non-negotiable features that any solution must have? (used to evaluate Variant WFM vs. custom build) | Without this, the demo evaluation criteria will be subjective. |
| C2 | What is the budget envelope for this initiative? (approximate range: <$500K, $500K–$1M, >$1M) | Directly determines whether Databricks, Cosmos DB, and Variant are all in scope. |
| C3 | What is the project timeline expectation? (go-live target date) | A 6-month timeline vs. 18-month timeline dramatically changes architecture choices. |
| C4 | Is there a preference to keep all compute and data within specific Azure regions? (data sovereignty) | Required for Cosmos DB region selection, Databricks workspace setup. |
| C5 | What is the appetite for change management? How many users need to be retrained if UX changes significantly? | A full rebuild may require re-onboarding 3,000+ users — this has cost and risk implications. |

## 7.4  Migration & Transition Strategy

| Q# | Question | Relevance |
| --- | --- | --- |
| D1 | Is there a requirement to migrate historical data from the current Azure SQL DB to the new system? | Data migration is complex and time-consuming — must be scoped separately. |
| D2 | Can the current DigiTrack be run in parallel with the new system during transition, or must there be a hard cutover? | Parallel run is safer but doubles operational cost during transition. |
| D3 | Which teams/segments would be onboarded first in the new system? (pilot group) | Phased rollout requires feature flagging and multi-tenant architecture. |
| D4 | What is the rollback plan if the new system has issues post-go-live? | Must be defined before architecture is finalized — affects deployment design. |
| D5 | Is there an existing DevOps/CI-CD pipeline in Manulife that the new solution must align with? | If Azure DevOps is standard, solution team must follow those standards. |

8.  Summary & Proposed Next Steps

Key Observations from Meeting + Manual Review:

1. The compliance & framework issue is the PRIMARY driver — not performance alone. A full rebuild is justified.

2. Work Allocation is the most critical missing feature. Its performance failure root cause must be documented before re-implementation.

3. Cosmos DB and Databricks are directionally correct but need data volume validation before finalizing.

4. The Build vs. Buy decision (custom rebuild vs. Variant WFM) is unresolved and must be evaluated before any architecture work begins.

5. AI-assisted time tracking compliance was specifically called out by the business — this is a differentiator to propose.

6. ~3,000 users across 60+ teams is the target scale — this is meaningful concurrency that must be load-tested.

## Proposed Approach for Solution Team

- Collect documentation: tech spec, architecture diagram, DB stats, report list — from Kevin/Jose.

- Send NFR questionnaire (Section 3 of this document) to client within 48 hours.

- Conduct Variant WFM demo — evaluate against client's non-negotiable feature list (to be defined).

- Prepare Build vs. Buy comparison with timeline, cost, and scope for both options.

- If Build is chosen: propose phased architecture (Phase 2a: Stabilize + Work Allocation; Phase 2b: AI + Analytics).

- If Buy (Variant): define integration points with existing Manulife systems and data migration plan.

This document should be treated as a living artifact. It will be updated as client responses to the NFR questionnaire are received.